## Slide 1: Technical Assistance to Connectivity in the Western Balkans - 2 (CONNECTA 2) Brief presentation 16th Transport Facilitation Technical Committee meeting 18.04.2024
CONNECTA 2 Brief Presentation

## Slide 2
Presentation Structure & Order
Objectives of CONNECTA 2 - 2 pages
Difference from the first CONNECTA and suggested criteria for sub-project eligibility - 1 page
Approach to be followed by contracted consortium - 1 page
Organogram - 1 page
Implementation of sub-projects - 1 page
Timetable – next milestone - 1 page
Inception phase - list of activities - 1 page
2
CONNECTA 2 Brief Presentation Brief Presentation Presentation

## Slide 3
1. Objectives of CONNECTA 2
Infrastructure: Assist bringing EIP flagship and other relevant projects in digital future, clean energy and sustainable transport to maturity. Emphasis on filling gaps which need a faster reaction by a technical assistance team.
To provide assistance in preparing and implementing national and regional transport connectivity reform measures.
Outputs:
  Preparation of new or update of existing technical documentation and studies.
  Preparation of documentation related to national and regional transport connectivity reform measures. Associated workshops and other events.
CONNECTA 2

## Slide 4
1. Objectives of CONNECTA 2 (continued)
On infrastructure, CONNECTA 2 can assist in any project phase but priority will be given to the later phases of the project preparation cycle.
  Typical CONNECTA 2 activities in the infrastructure domain could be the update/improvement of feasibility studies and designs (conceptual, preliminary, detailed/main), update existing CBAs and ESIAs, carry out climate risk and vulnerability assessments, gender and human rights assessments, update/prepare tender documents and support to beneficiaries during the procurement phase.
Connectivity reform measures in transport:
  Assist in the preparatory work and implementation of national and regional reform measures including related technical standards.
  Typical areas of support could be safety, resilience, intelligent transport systems, border crossings, transport greening.
CONNECTA 2

## Slide 5
2. Difference from the first CONNECTA – suggested criteria for sub-project eligibility
Digital Agenda with key areas of intervention in digital connectivity, access to digital infrastructure and data centres;
Clean energy is prioritised so henceforth there’s much less emphasis on fossil fuels.
Emphasis on sustainable measures. A key word: sustainable transport.
Gender issues and human rights.
Climate resilience
Criteria for eligibility should include not just relevance to the EIP and the connectivity transport reform measures but the above factors/key words also.
It will not support PIUs during the construction phases of infrastructure projects. It will not act as construction work supervisor.
CONNECTA 2

## Slide 6
3. Approach to be followed by contracted consortium
An expert to support the team leader on transport infrastructure and to coordinate the transport connectivity reform measures.
Every 3 months to hold formal (minuted) virtual/hybrid meetings for each ongoing sub-project to monitor progress and deal with any major issues. Brief monthly progress reports will still be submitted.
Dedicated experts on climate resilience, gender and human rights issues.
A separate team handles communication and visibility for the whole project.
A key advantage of the CONNECTA framework of operation is that it theoretically can mobilise faster than other TA instruments– this was the case for most of the 30 sub-projects of the 1st CONNECTA.
CONNECTA 2

## Slide 7
4. Organogram
CONNECTA 2

## Slide 8
5. Implementation of sub-projects (assignments)
QA manual issued and distributed within the consortium’s team. Manual sets up framework of operations and of quality assurance process.
Reports to be checked by two other persons before submission to outside parties. Quality control will be further reinforced by the backstopping team.
Steering committee for every sub-project. It’s essential that a decision maker from the beneficiary is a member of this committee.
CONNECTA 2

## Slide 9
6. Timetable
Duration of CONNECTA 2 is 48 months with the possibility of extension of time and additional budget.
Inception phase ended with the inception report submitted together with the Communication and Visibility action plan.
CONNECTA 2 website nearing completion. This website will also include updated application forms for CONNECTA 2 assistance.
CONNECTA 2

## Slide 10
CONNECTA 2
CONNECTA 2
THANK YOU FOR LISTENING